## Slide 1: Cloud Migration for Telco IT Infrastructure Modernization
A Strategic Migration to Hybrid Cloud for Enhanced Agility & Scalability
Presented by:
[Your Full Name]
IT Project Manager | PMP, PRINCE2
[Contact Info]

## Slide 2: Project Background & Business Case
- Legacy systems led to high downtime and maintenance costs
- Demand for faster service provisioning & customer self-service
- Need for scalable, secure, and cost-efficient infrastructure
Business Case:
- Reduce OpEx by 25% over 3 years
- Improve system availability from 96% to 99.9%
- Support digital services growth (5G, IoT, VAS)

## Slide 3: Project Objectives
- Migrate critical workloads to AWS/Azure hybrid environment
- Minimize business disruption during migration
- Improve performance, redundancy, and security
- Enable DevOps and CI/CD readiness

## Slide 4: Scope Overview
In-Scope:
- Data center consolidation
- Migration of BSS/OSS, CRM, and billing systems
- Staff training and change management
- Security and compliance alignment
Out-of-Scope:
- End-user application development
- Non-IT departmental tools

## Slide 5: Cloud Migration Strategy
- Discovery & Assessment: App inventory, readiness checks
- Planning & Design: Select cloud model (IaaS/PaaS), architecture
- Pilot Migration: Low-risk apps to test process
- Full Migration: Phased rollout with rollback options
- Optimization & Monitoring: Cost tuning, performance dashboards

## Slide 6: Technology Stack
Cloud Provider: Microsoft Azure / AWS
Migration Tools: Azure Migrate, CloudEndure, AWS DMS
Security: Fortinet NGFW, Azure Sentinel
CI/CD: Jenkins, Terraform, GitHub Actions
Monitoring: Datadog, CloudWatch, Azure Monitor

## Slide 7: Project Team
- Project Sponsor: CIO
- IT PM: [Your Name]
- Cloud Architect
- DevOps Engineer
- Security Analyst
- Telco Ops SME
- Vendor Partners (AWS/Azure)

## Slide 8: Timeline (Gantt Summary)
Phases & Duration:
Assessment & Planning: 1 Month
Pilot Migration: 1 Month
Core System Migration: 3 Months
Optimization & Training: 1 Month
Go-Live & Review: 1 Month

## Slide 9: Risks & Mitigation
Risk: Downtime during migration
Mitigation: Use blue-green deployment strategy
Risk: Data loss / integrity issues
Mitigation: Full backup & validation checks
Risk: Resistance to change
Mitigation: Robust change mgmt. & stakeholder comms
Risk: Cost overrun
Mitigation: Milestone budgeting & vendor SLAs

## Slide 10: Success Criteria
- < 2 hours downtime during cutover
- All KPIs within 10% tolerance post-migration
- 100% staff trained in new environment
- Compliance passed (ISO 27001, GDPR)

## Slide 11: Benefits Realized
- 40% reduction in IT support incidents
- 3x faster deployment cycles via CI/CD
- 24/7 system uptime with auto-scaling
- Annual savings of KES 12M in infrastructure

## Slide 12: Lessons Learned
- Early stakeholder engagement is critical
- Always pilot with non-critical systems
- Monitor performance before and after cutover
- Align training with phased rollout

## Slide 13: Call to Action / Closing
Next Steps:
- Scale to 2 more regional data centers
- Integrate with AI Ops & predictive analytics
- Extend cloud strategy to customer-facing apps